AbstractiFy

Academic AI Synthesis Portal

Product Requirements Document  ·  v1.0

Maintainer: Vansh Sharma

Institution: VIPS-TC, Delhi  ·  B.Tech IIoT (Data Science & ML)

GitHub: github.com/vansh7nvc/Abstractify

Goal: Resume Star Project  ·  GSSoC / Hacktoberfest Open Source Entry

Timeline: 8–9 weeks from kickoff

# 1. Executive Summary

AbstractiFy is an open-source, serverless academic AI synthesis portal that transforms static paper searches into interactive, multi-dimensional research intelligence. Built on Vanilla JS + Tailwind frontend with TypeScript Netlify serverless functions, it aggregates 200M+ publications from Semantic Scholar and OpenAlex, re-ranks results with client-side L2-normalised vector embeddings, and synthesises findings using Google Gemini LLM.

This PRD defines the complete upgrade plan to evolve AbstractiFy into a premium, production-grade open-source tool — the flagship resume project for Vansh Sharma, B.Tech IIoT (DS & ML) student at VIPS-TC Delhi, co-author of the IEEE TinyRLAM paper, and SustainAI ML intern.

Upgrade structured across four phases:

- Phase 1 — Polish & Visibility (Weeks 1–2)

- Phase 2 — Feature Depth (Weeks 3–7)

- Phase 3 — DevOps & Security (Weeks 4–7, parallel)

- Phase 4 — Open Source Readiness & Premium Launch (Weeks 7–9)

# 2. Problem Statement

## 2.1 The Research Discovery Gap

Academic researchers face a fragmented, friction-heavy workflow. Tools like Google Scholar and Semantic Scholar provide raw paper lists; premium tools like Elicit and Scite require paid subscriptions. No free, open-source tool synthesises multi-source results, visualises citation networks, quantifies scientific consensus, and explains mathematical content — all in one unified free interface.

## 2.2 Current AbstractiFy Gaps

| Gap | Current State | Impact |
| --- | --- | --- |
| No live demo URL | Repo has no deployment link | Recruiters cannot see it working |
| Jupyter shown as primary language | GitHub language detector misleads | Looks like a notebook, not a web app |
| No CI/CD pipeline | Manual deploys only | Not production-credible |
| No rate limiting | API keys exposed to abuse | Real security risk on live endpoint |
| No community infrastructure | No CONTRIBUTING.md or issue templates | Cannot accept open source contributions |
| Single-paper PDF chat only | One PDF at a time | Major feature ceiling for power users |
| No export capability | Results stuck in browser | No fit with real researcher workflows |
| No usage analytics | Zero data on impact | Cannot quantify reach on resume |

# 3. Goals & Success Metrics

## 3.1 Primary Goals

- Make AbstractiFy the standout project on Vansh's resume for ML / full-stack roles

- Achieve acceptance into at least one open source program (GSSoC or Hacktoberfest)

- Build a live, publicly accessible tool with measurable usage statistics

- Demonstrate end-to-end engineering: product thinking, full-stack, AI/ML, DevOps, security

## 3.2 Success Metrics

| Metric | Target | Timeframe |
| --- | --- | --- |
| Live deployment URL in README | Netlify prod URL + badge | Week 1 |
| GitHub topics added | 6+ relevant topics | Week 1 |
| Demo GIF embedded in README | 60-second Loom / ScreenToGif recording | Week 2 |
| CI/CD pipeline active | GitHub Actions auto-deploy on push to main | Week 4 |
| Rate limiting on all endpoints | 100 req/min per IP (Upstash Redis) | Week 4 |
| New features shipped | 4+ features from Phase 2 list | Week 7 |
| Community files complete | CONTRIBUTING, CODE_OF_CONDUCT, ROADMAP, issue templates | Week 8 |
| OSS program application submitted | GSSoC or Hacktoberfest | Week 9 |
| GitHub stars (organic) | 20+ within 3 months | 3 months post-launch |
| Plausible analytics: searches logged | 100+ within 1 month of launch | 1 month post-launch |

# 4. Stakeholders & User Personas

## 4.1 Primary Stakeholder

Vansh Sharma — maintainer, B.Tech IIoT student at VIPS-TC Delhi. Goals: strong resume, OSS program entry, interview-ready project narrative backed by a live running product.

## 4.2 Target User Personas

| Persona | Description | Primary Need |
| --- | --- | --- |
| Research Student | UG/PG student writing a literature review | Consensus summary + comparison matrix |
| ML Engineer | Developer exploring a new research domain quickly | Fast semantic search + citation graph |
| Open Source Contributor | Developer seeking "good first issue" projects | Clear CONTRIBUTING.md + labelled issues |
| Recruiter / Evaluator | Hiring manager reviewing Vansh's GitHub profile | Live demo + clean README + active commits |
| Academic Researcher | PhD student doing a systematic review | Export to Notion/Obsidian + multi-paper chat |

# 5. Current Architecture

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Vanilla JS + Tailwind CSS | /public — index.html, app.js, styles.css |
| Backend | TypeScript — Netlify Serverless Functions | 9 functions in /netlify/functions/ |
| AI Engine | Google Gemini API | Synthesis, consensus, comparison, math explanation |
| Academic APIs | Semantic Scholar + OpenAlex | 200M+ publications combined |
| Vector Search | Client-side in-memory (L2-normalised) | No persistent index — browser RAM only |
| Deployment | Netlify (currently manual) | netlify.toml present; no CI/CD pipeline yet |
| API Key Modes | Server-side background key + BYOK (client) | Dual-mode credential management |

## 5.1 Existing Serverless Functions

| Function | Responsibility |
| --- | --- |
| search.ts | Hybrid semantic search + L2 vector re-ranking |
| consensus.ts | Classify papers as supporting or contradicting a claim |
| compare.ts | Extract methodology, outcomes, limitations as structured JSON |
| citation-context.ts | Smart citation intent classification |
| network-graph.ts | Build 2-degree citation network for visualisation |
| pdf-upload.ts | Local PDF chunking and indexing handler |
| pdf-chat.ts | In-document vector Q&A against uploaded PDF |
| pdf-explain-math.ts | LaTeX equation breakdown using Gemini |
| _utils.ts | Shared API helpers and key verification utilities |

# 6. Phase 1 — Polish & Visibility  (Weeks 1–2)

Goal: Make the existing codebase look world-class before adding new features. Zero-risk, high-visibility wins that change how any recruiter perceives the project on first view.

## 6.1 Live Deployment

- Deploy to Netlify production and embed the live URL as a clickable badge in the README header

- Add a "Try it live →" button in the GitHub repository description field

- Verify all 9 serverless functions respond correctly in production environment

## 6.2 README Overhaul

- Hero section: project name, one-sentence description, live URL badge, license badge, tech stack badges

- Embed a 60-second demo GIF (record with ScreenToGif or Loom, convert for inline embedding)

- Add an architecture diagram (draw with Excalidraw, export PNG, embed in README)

- Add "Features" section with a screenshot per feature: Consensus Meter, Citation Graph, Comparison Matrix, PDF Chat

- Add "Quick Start": clone → set GEMINI_API_KEY → netlify dev → open localhost:8888

## 6.3 Repository Hygiene

- Add .gitattributes to force TypeScript as primary language (overrides Jupyter label)

- Add GitHub topics: academic-search, llm, gemini-api, research-tools, netlify, typescript, open-source

- Add .env.example with all required environment variables and no real values

- Add MIT LICENSE file if not already present in the repo root

- Add ESLint + Prettier config for consistent TypeScript code style across all functions

# 7. Phase 2 — Feature Depth  (Weeks 3–7)

Goal: Add 4–6 features that no student project has — features that make AbstractiFy genuinely useful to real researchers and deeply impressive in technical interviews.

## 7.1  Author Collaboration Network

### Description

Extend the citation graph to also map co-authorship — which researchers frequently publish together, colour-coded by institution or research domain.

### Technical Approach

- New serverless function: author-network.ts

- Query OpenAlex /authors and /works endpoints for co-author data

- Force-directed graph using Vis-Network (already a project dependency)

- Node size = total citation count; edge thickness = number of co-authored papers

- Colour-code by institution using OpenAlex affiliation data

### Resume Impact

Demonstrates graph algorithm knowledge, multi-API orchestration, and data visualisation — directly relevant to ML and data engineering roles.

## 7.2  Research Trend Timeline

### Description

Animated chart showing publication volume on any topic over years — visualising how a research area grew, peaked, or declined.

### Technical Approach

- Query OpenAlex /works?filter=concept.display_name:{topic}&group_by=publication_year

- Render as animated line chart using Chart.js (client-side, no new dependency)

- Allow comparison of two topics on the same timeline chart

- Add decade-level annotations for major milestones (e.g., "Transformer paper — 2017")

### Resume Impact

Shows time-series data thinking — directly mirrors SustainAI internship work on VIPS-TC campus energy trend analysis across 54 months of data.

## 7.3  Multi-Paper Cross-Chat (RAG)

### Description

Allow uploading 2–3 academic PDFs simultaneously and asking questions that span all of them — e.g., "How do these papers disagree on methodology?"

### Technical Approach

- Extend pdf-upload.ts to accept and chunk multiple files in one request

- Extend pdf-chat.ts to build a merged in-memory index across all uploaded documents

- Pass document source metadata (filename, paper title) into Gemini context window

- UI: multi-file dropzone with per-paper colour coding in the chat citations panel

### Resume Impact

Multi-document RAG (Retrieval-Augmented Generation) is one of the most in-demand LLM engineering patterns in 2026. This demonstrates hands-on RAG implementation, not just LLM API calling.

## 7.4  Export Suite

### Description

One-click export of any AbstractiFy output — consensus summary, comparison matrix, search results — to Markdown, CSV, or Notion-compatible format.

### Technical Approach

- Consensus summary → export as .md with YAML frontmatter metadata

- Comparison matrix → export as .csv (partially implemented) and .md table

- Citation network → export as .json (nodes + edges) for import into Obsidian graph view

- Add "Export" dropdown button to each result panel in the UI

### Resume Impact

Shows product thinking — understanding that researchers need to extract results into their own workflow tools (Notion, Obsidian, Excel) not just view them in a browser.

## 7.5  Saved Research Sessions

### Description

Allow users to bookmark and restore previous searches and analyses without re-querying APIs — using localStorage for persistence across browser sessions.

### Technical Approach

- Store search state (query, results, consensus, graph) as serialised JSON in localStorage

- Add "Save Session" button and a "Recent Sessions" sidebar panel

- Add session naming and tagging for organisation

- Cap at 10 saved sessions with a clear/manage UI to prevent localStorage bloat

### Resume Impact

Demonstrates state management thinking and UX depth beyond basic CRUD — shows you understand real user workflows.

## 7.6  Plausible Analytics

### Description

Lightweight, privacy-respecting Plausible Analytics to track real usage so the README can show live numbers.

### Technical Approach

- Add Plausible script tag to index.html (free tier, no cookies, fully GDPR compliant)

- Track custom events: search_performed, consensus_generated, pdf_uploaded, graph_rendered

- Embed a live "Usage Stats" badge in README using Plausible public dashboard share link

### Resume Impact

Turns "I built it" into "X researchers use it monthly" — a quantifiable impact statement that changes how the project reads on a resume and in interviews.

# 8. Phase 3 — DevOps & Security  (Weeks 4–7, parallel with Phase 2)

Goal: Add production-grade practices that make AbstractiFy credible to technical hiring managers, not just product-focused ones.

## 8.1  CI/CD — GitHub Actions Pipeline

### Pipeline Specification

- Trigger: push to main, pull_request targeting main

- Steps: checkout → npm ci → ESLint → TypeScript type check → Netlify deploy (prod on main merge, preview URL on PR)

- Secrets: NETLIFY_AUTH_TOKEN and NETLIFY_SITE_ID in GitHub repository secrets (never in code)

- CI status badge embedded in README header section

### Resume Line

"CI/CD pipeline with GitHub Actions — auto-deploys to Netlify on merge to main, with ESLint and TypeScript type checks required on every PR before merge."

## 8.2  Rate Limiting

### Implementation

- IP-based rate limiting in _utils.ts using Upstash Redis free tier (shared state across stateless serverless instances)

- Limits: 100 req/min per IP on search.ts; 20 req/min on consensus.ts and compare.ts (expensive Gemini calls)

- Return HTTP 429 with a Retry-After header on limit exceeded

- Add GEMINI_API_KEY usage monitoring via Netlify environment alerts

### Resume Line

"IP-based rate limiting on serverless API endpoints using Upstash Redis — prevents Gemini API key abuse in production with shared state across stateless function instances."

## 8.3  Security Headers & Input Sanitisation

### netlify.toml Security Headers

- Content-Security-Policy: restrict script sources to self + cdnjs.cloudflare.com + Plausible

- X-Frame-Options: DENY

- X-Content-Type-Options: nosniff

- Referrer-Policy: strict-origin-when-cross-origin

- Permissions-Policy: disable camera, microphone, geolocation

### Input Sanitisation

- Sanitise all search query strings in search.ts: strip HTML, limit to 500 characters, reject script injection patterns

- Validate PDF uploads in pdf-upload.ts: MIME type check, max 10MB size, PDF magic bytes (header) verification

### Resume Line

"Added CSP headers, X-Frame-Options, and input sanitisation across all serverless endpoints — scored A on Mozilla Observatory security assessment."

# 9. Phase 4 — Open Source Readiness & Premium Launch  (Weeks 7–9)

Goal: Transform AbstractiFy from a personal project into a genuine open-source community with proper contributor infrastructure — ready for GSSoC or Hacktoberfest submission.

## 9.1  Community Infrastructure Files

| File | Contents | Priority |
| --- | --- | --- |
| CONTRIBUTING.md | Local setup, PR process, code style rules, good first issue guidance | Critical |
| CODE_OF_CONDUCT.md | Contributor Covenant v2.1 standard template | Critical |
| ROADMAP.md | Public feature roadmap with phases, status, open items contributors can claim | Critical |
| SECURITY.md | Responsible disclosure process, contact email, no-bug-bounty notice | High |
| .github/ISSUE_TEMPLATE/bug_report.md | Structured bug report template | High |
| .github/ISSUE_TEMPLATE/feature_request.md | Feature request template with use-case framing | High |
| .github/PULL_REQUEST_TEMPLATE.md | PR checklist: description, testing, screenshots, breaking changes | High |
| CHANGELOG.md | Version history starting from v1.0 launch | Medium |

## 9.2  GitHub Repository Settings

- Enable branch protection on main: require PR reviews, status checks must pass, no direct pushes

- Set up GitHub Labels: good first issue (green), help wanted (blue), bug (red), enhancement (purple), documentation (yellow), security (orange)

- Create 10+ "good first issue" tickets covering docs improvements, UI fixes, and new export formats — entry points for contributors

- Pin the ROADMAP issue as a pinned issue on the Issues tab so contributors see the big picture

- Enable GitHub Discussions for Q&A and feature ideas (separate from bug Issues)

## 9.3  Open Source Program Targets

| Program | Type | When to Apply | Priority |
| --- | --- | --- | --- |
| Hacktoberfest | Global — October annual | Add hacktoberfest topic in October | 1st — no application needed |
| GSSoC (GirlScript Summer of Code) | India-focused annual | Project owner applications ~Jan–Feb | 2nd — highest India visibility |
| SSOC (Social Summer of Code) | India-focused annual | Applications ~Feb–Mar | 3rd — good GSSoC alternative |
| MLH Open Source Fellowship | International quarterly | Rolling applications | Long-term — needs mature project |
| Google Summer of Code | International annual | 12–18 months out | Long-term — requires umbrella org |

## 9.4  Premium Landing Page

- Redesign index.html as a proper product landing page: hero section, feature cards, live demo CTA, social proof

- Articulate differentiation vs Elicit / Consensus.app / ResearchRabbit: free, open-source, no account required, privacy-respecting

- Add a "Star on GitHub" floating button with live star count via GitHub API badge

# 10. Stretch Goals  (Post Week 9)

Ambitious additions that would take AbstractiFy from "impressive student project" to "genuinely novel tool in the research space."

| Feature | Description | Complexity | Resume Impact |
| --- | --- | --- | --- |
| Chrome Extension | Right-click any paper URL to open it in AbstractiFy for instant analysis | High | Viral potential in research communities |
| Abstract-to-Podcast | Convert a paper's key findings to a 3-min AI-narrated audio summary via Gemini TTS | Medium | Multimodal AI showcase |
| Zotero / Mendeley Export | Export results as .ris or .bib citation files for direct import into reference managers | Low | Huge researcher utility, very easy win |
| Weekly Research Digest | Subscribe to a topic; receive weekly email of new papers via Netlify scheduled function | High | SaaS product thinking demonstration |
| Docker self-host version | Dockerfile + docker-compose for running AbstractiFy locally with own API keys | Medium | DevOps + OSS community signal |

# 11. Master Timeline

| Week | Phase | Key Deliverables |
| --- | --- | --- |
| 1 | Phase 1 | Live URL deployed; README hero + demo GIF; .gitattributes; GitHub topics; .env.example |
| 2 | Phase 1 | Architecture diagram; screenshot gallery in README; ESLint + Prettier; MIT LICENSE |
| 3 | Phase 2 | Author Collaboration Network — author-network.ts + UI panel complete |
| 4 | Phase 2 + 3 | Research Trend Timeline; GitHub Actions CI/CD pipeline live and passing |
| 5 | Phase 2 + 3 | Multi-Paper Cross-Chat (RAG); Rate limiting with Upstash Redis live |
| 6 | Phase 2 + 3 | Export Suite (MD + CSV + JSON); Security headers + input sanitisation in production |
| 7 | Phase 2 + 3 | Saved Research Sessions; Plausible Analytics; Mozilla Observatory A-rating achieved |
| 8 | Phase 4 | All community files complete; 10+ good first issues written; branch protection enabled |
| 9 | Phase 4 | Premium landing page; OSS program applications submitted; public announcement post |

# 12. Resume & Interview Narrative

## 12.1  Resume Bullet (Short Form)

Built and maintain AbstractiFy — open-source academic AI synthesis portal (GSSoC selected / Hacktoberfest); integrates Semantic Scholar + OpenAlex (200M+ papers) with Gemini LLM for consensus analysis, citation network visualisation, and multi-paper RAG. Serverless TypeScript on Netlify with CI/CD, rate limiting, and CSP security headers. 100+ monthly active researchers.

## 12.2  Interview Talking Points

- Why you built it: "I co-authored an IEEE paper on TinyRLAM and spent significant time doing manual literature reviews. I built AbstractiFy to solve that pain point for myself and other researchers."

- Architecture (why serverless): "Netlify Functions give zero-cost cold starts, automatic scaling, and no server maintenance — the right choice for a free open-source tool."

- Why client-side vector search: "Keeps the embedding index in browser memory, avoiding a persistent database, reducing cost to zero, and keeping user queries private."

- Security decisions: "I added rate limiting after realising anyone could abuse my Gemini key — I used Upstash Redis for shared state across stateless serverless instances."

- OSS experience: "I set up CONTRIBUTING.md, issue templates, and branch protection, then got X contributors through GSSoC/Hacktoberfest."

## 12.3  Skills Demonstrated Across All Phases

| Skill Area | Evidence in AbstractiFy |
| --- | --- |
| Full-Stack Development | Vanilla JS + TypeScript + Netlify serverless; REST API design across 9 function endpoints |
| LLM / Generative AI | Gemini API integration for synthesis, consensus, structured JSON extraction, math explanation |
| Vector Search / RAG | Client-side L2-normalised embeddings; multi-document RAG in Phase 2 cross-chat feature |
| Data Visualisation | Vis-Network citation graph; Chart.js trend timeline; author network force graph |
| DevOps | GitHub Actions CI/CD pipeline; Netlify auto-deploy; branch protection rules |
| Security | Rate limiting (Upstash); CSP headers; input sanitisation; MIME type validation |
| Open Source | Maintainer experience; PR reviews; issue triage; GSSoC / Hacktoberfest participation |
| Product Thinking | PRD authorship; user persona definition; competitive analysis; analytics integration |

# 13. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Gemini API cost overrun from public usage | Medium | High | Rate limiting + BYOK mode already implemented + usage caps in Gemini console |
| Netlify free tier 10s function timeout | Medium | Medium | Optimise Gemini prompts for speed; add timeout handling and graceful UI degradation |
| GSSoC / SSOC application rejected | Low | Medium | Apply to both; Hacktoberfest needs no application — just tag the repo in October |
| Phase 2 features taking longer than estimated | Medium | Low | Prioritise Author Network + Multi-Paper Chat first; Export Suite is independently shippable |
| Zero contributor engagement post-launch | Low | Medium | Write compelling good first issues; promote in ML India Discord + Reddit r/MachineLearning |
| Semantic Scholar / OpenAlex rate limits hit | Low | Medium | Implement client-side caching of recent queries; add polite retry-after handling in _utils.ts |

# 14. Appendix — Portfolio Context

AbstractiFy is the flagship project in a portfolio that also includes:

| Project | Status | Relationship to AbstractiFy |
| --- | --- | --- |
| NeuroGAN | Needs README fix + Streamlit demo (1–2 weeks) | Shows deep learning / medical AI depth; different domain proves ML breadth |
| SmartSlate | Needs deployment + Helmet.js + JWT (2–3 weeks) | Shows full-stack MERN + meeting AI; complements AbstractiFy's academic focus |
| TinyRLAM (IEEE Paper) | Published / co-authored at VIPS-TC | The research work that motivated AbstractiFy — powerful interview narrative link |
| SustainAI Internship | Active — 54 months VIPS-TC energy data | Applied ML on real datasets; Trend Timeline feature in AbstractiFy mirrors this work |

Recommended strategy: complete AbstractiFy as the primary star project (8–9 weeks), then return to NeuroGAN (README + Streamlit demo, 1–2 weeks) and SmartSlate (deploy + security, 2–3 weeks) as secondary portfolio pieces.

AbstractiFy PRD v1.0  ·  Vansh Sharma  ·  VIPS-TC Delhi  ·  2026